## Slide 1: Game Project MP2
Intro To Programming
Ms. Gerstein
MHS Fall 2013-2014

## Slide 2: Game Project
This will be a TEAM project, with teams of 4 to 5 students. You may choose your groups, but I may change them if I find it necessary.
Teams will work on an interactive game of their mutual choosing
  Suggestion: discuss your individual Game Proposals and choose one, or combine one or more into a new proposal, or create new proposal
  Everyone should agree on the concept

## Slide 3: Game Project
Games can be of any type
  puzzles
  Adventure
  Early Learning (aimed at young children)
    ABCs, 123,s colors, shapes
  Arcade games
    Pong, Asteroids, Centipede
  Science based
    Moon lander
MUST BE NON-VIOLENT, FAMILY ORIENTED

## Slide 4: Game Project
You can re-create a pre-existing game or invent a new one
If re-creating a game however, add something NEW to it, for example
  New graphics, colors
  Music or sound effects
  Images
  Levels
Games DO NOT have to be complex (should not)
Don’t try recreating Minecraft. I neither expect nor want that
It’s the PROCESS that is important

## Slide 5: Team Organization
Software project teams typically have the following minimum five ROLES
  Code Monkeys/Programmers
  QA (Quality Assurance) testers
  UI designers (user interface)
  Graphic designers
  Project manager

## Slide 6: Team Organization
Groups must decide who takes on what roles
  Some people will have more than one role
Those people will have the primary responsibility for that role HOWEVER:
EVERYONE CODES!
Everyone also pitches in when necessary on other tasks
  For example, bug testing needs more than one person to do it effectively.

## Slide 7: Roles
Code Monkeys
  Write code
  Develop logic
  Gameplay
  use good programming techniques
    Variables
    Functions
    Comments
    arrays
    structure
QA bug testers
  Test code as functional parts are available (don’t wait until the end!)
  Keep track of bugs that are found and fixed in a bug report
  Ensures Code Monkeys follow good programming practices

## Slide 8: Roles
UI / Graphic designers
  Design and specify the User Interface
  How it looks
  How users interact with the game
  Buttons, images, colors
  Visual & audio Effects
  Control logic and programming
  User instructions
Project Manager
  Ensures that the project is completed ON TIME and MEETS SPEC (does everything it was expected to do)
  Ensures that everyone is doing their job
  Documentation
  Dives in whenever necessary

## Slide 9: Deliverables
Project Description
  What is the game?
    Describe in as much detail as possible
  Who is the target audience?
  List the team members and their roles.
Flowchart
  Use pseudo code / plain English to describe how the game functions
  This will be revised throughout the project as features & functions are developed

## Slide 10: Deliverables
Bug Report
  Use the issue tracking feature of GitHub
  This document is kept through the full project cycle, updated and maintained by the QA people.

## Slide 11: Deliverables
The Game
  Should be fully functional
  Bug free
  As described in the Project Description AND Flowchart

## Slide 12: Deliverables
FINAL REPORT
  Updated Project Description (1 -2 pages)
  Final Flowchart (as many pages as necessary)
  Final Bug Report (all bugs ideally should be cleared, but any open bugs should be clearly identified) (as many pages as necessary)
  A one (1) page written summary from each member of the team, describing their experience and role on the project….

## Slide 13: One page summary (per team member, so 4 or 5 pages total)
Describe your role on the team in detail
  What you did to move the project along
  What code did you write? Describe it in detail
  What aspects of the project went well in your opinion?
  What could the team have done better?

## Slide 14: Timeline
Project Start: week of 1/6
Project Description due no later than 1/10, posted to your team’s Github repository
  Include project name, period info, etc
Flowchart due no later than 1/17
Final report and game due no later than your final exam period
  Includes ALL components described previously
Everything should be submitted by posting to your group’s Github repository

## Slide 15: Grading
Weekly progress checks – I will check your group’s Github repository to see your progress
Initial project description and flowchart – 15 points each.
Skill checks and quizzes – 15 points each.
Final exam grade: See rubric.